## Slide 1: Scaling Agile
With Agile Nexus

## Slide 2
Agile Scrum
Scaling Agile
    Scalability
    Agile Nexus
    Other Scaling Methods
      DAD
      SAFe

## Slide 3: Scalability
Typical individual team is 7 ± 2 people
  Scalability comes from teams of teams
Factors in scaling
  Type of application
  Team size
  Team dispersion
  Project duration
Scrum has been used on multiple 500+ person projects

## Slide 4: Agile Nexus
Agile Scrum at Scale with multiple teams
Or geographically distributed teams

## Slide 5: Nexus Expands on Scrum

## Slide 6: Nexus Expands on Scrum
1
2
3
4
5
6
7
8

## Slide 7: Main Changes – Nexus Sprint Planning
Sprint planning is split into two sections:
  A coordination meeting
    Big picture discussion, and
    Discussion of dependencies between different teams
    Includes:
      At least one representative of each team (scrum teams and NIT)
      Product owner
    Meeting takes place right before the actual sprint planning or on the last day of the previous sprint
    Goal: coordinate understanding of the product, understanding of interdependencies and understanding of the likely work each team will pick up in the next sprint
  Regular sprint planning meeting
    Conducted by each team individually
    Based on stories selected during the coordination meeting
    Stories are still agreed upon within the team
    Stories are still sized by the team
    Stories can still be rejected by the team
    Goal: create a sprint backlog, with full team understanding of the big picture and the goal of the current sprint

## Slide 8: Main Changes – Nexus Sprint Backlog
2. The backlog is consolidated across all teams:
  Sprint backlog that shows the work of all teams in the current sprint
    Very similar to the sprint backlog now used in PS, split by teams
  The backlog highlights dependencies between teams
    The backlog items clearly demonstrate dependencies between different stories or tasks that cross over onto other teams:
      Issues that block / are blocked by
      Issues that clone / are cloned by
      Issues that duplicate / are duplicated by
      Issues that relate to one another

## Slide 9: Main Changes – Nexus Daily Scrum
The daily scrum meeting is preceded by a Nexus daily scrum
  This takes place before the regular stand up meeting
  Representatives of each team participate
  Product owner participates
  Discussion topics:
    Looking at the bigger picture
    Are teams integrating well? (this refers to product integration, not people)
    Is the product integrating correctly?
    Did the nightly build built correctly?
    Data from this meeting is used in individual scrum meetings

## Slide 10: Main Changes – Nexus Sprint Review
4-5. The Nexus Sprint Review replaces the regular sprint review
  The various teams present the different components they have added to the product
  The only product being presented is the integrated product increment, not individual team’s product increments, this must be on the final consolidated build.
  The outcome of the sprint is the output of all teams
  The company / customer looks at the integrated increment

## Slide 11: Main Changes – Nexus Sprint Retrospective
6-7. The Nexus Sprint Retrospective is split up into 3 pieces
  Before holding a team retrospective:
    Representatives of each team get together
    Discuss big ticket items (well / improve / puzzles)
    Discuss coordination between teams during sprints
    Discuss integration issues during sprints
    Discuss other issues teams are having
    Forms one of the feedback mechanisms for the individual retrospectives
    Product owner participates
  Regular, individual, team retrospective

## Slide 12: Main Changes – Nexus Sprint Retrospective
6-7. The Nexus Sprint Retrospective is split up into 3 pieces
c) Follow up coordination meeting based on outcome of team retrospectives
    Representatives of each team participates
    Product owner participates
    Discuss the outcomes of individual retrospectives that pertain to big picture (do not discuss team internal issues)
    Discuss outcomes pertaining to coordination raised in individual teams
    Discuss outcomes pertaining to knowledge sharing raised in individual teams
    Discuss outcomes pertaining to understanding of the product raised in individual teams
    Agree on learnings based on what was shared in each team
    Use learnings in individual teams in next sprint

## Slide 13: Main Changes – Nexus Integration Team
The Nexus Integration team consists of a separate scrum team
  Consists of:
    Scrum team
    Scrum master
    Product owner
  Accountable for:
    All other teams successfully integrating their product increments
    They do not do the integration but manage the integration from a
      Technical viewpoint
      Communications viewpoint
      Effectiveness of process and process improvement viewpoint
    Facilitation of integration through coaching and consulting with the teams during sprints
    Primary responsible for ensuring integration works well
    Accountable for dealing with integration challenges

## Slide 14: Unchanged
Since Nexus only has one product backlog there is only one product owner
The roles of scrum masters in teams remains the same
For all Nexus meetings, representatives of all teams participate (including NIT)
For Nexus meetings, product owner participation is mandatory
Velocity is tracked by team, not consolidated
NIT works as any other agile team (but usually works in Kanban rather than scrum)

## Slide 15: Other Scaling Methods
Agile Scrum at Scale with multiple teams
Or geographically distributed teams

## Slide 16: Disciplined Agile

## Slide 17: Disciplined Agile

## Slide 18: Scaled Agile Framework (SAFe)

## Slide 19
Agile Scrum
Additional Information
    More Information
    Suggested Reading

## Slide 20: More Information
Agile:
https://www.scrumalliance.org/ - Agile Scrum
www.agilemanifesto.org/ - The Agile Manifesto
http://agilemethodology.org/ - Agile Scrum
https://www.agilealliance.org/ - Agile Scrum
http://disciplinedagiledelivery.com/ - D.A. 2.0
https://www.mountaingoatsoftware.com// - Agile Scrum
https://www.atlassian.com/agile/kanban/ - Agile Kanban
http://www.scaledagileframework.com/ - SAFe
www.mountaingoatsoftware.com/scrum - Agile Scrum
www.controlchaos.com
https://www.scrum.org/resources/nexus-guide - Agile Nexus
https://www.scrum.org/resources/scaling-scrum - Agile Nexus

## Slide 21: More Information
User Stories:
https://agilefaq.wordpress.com/2007/11/13/what-is-a-story-point/
https://www.scrumalliance.org/community/articles/2012/august/story-points-versus-task-hours
https://www.scrumalliance.org/community/spotlight/mike-cohn
http://www.romanpichler.com/blog/10-tips-writing-good-user-stories/
https://www.scrumalliance.org/community/articles/2014/march/stories-versus-themes-versus-epics
http://searchsoftwarequality.techtarget.com/definition/user-story
http://agileforall.com/new-to-agile-invest-in-good-user-stories/
http://ronjeffries.com/xprog/articles/expcardconversationconfirmation/
https://www.mountaingoatsoftware.com/uploads/articles/User-Stories-Applied-Mike-Cohn.pdf
http://www.romanpichler.com/blog/epics-and-ready-stories/
https://help.rallydev.com/writing-great-user-story
http://www.agilemodeling.com/artifacts/userStory.htm
https://www.scrumalliance.org/community/articles/2013/september/agile-user-stories
http://www.boost.co.nz/blog/2010/09/acceptance-criteria/
http://nomad8.com/acceptance_criteria/
http://www.seguetech.com/blog/2013/03/25/characteristics-good-agile-acceptance-criteria
https://www.mountaingoatsoftware.com/agile/user-stories
/june-2014/how-many-hours-is-a-story-point-worth

## Slide 22: Reading List
Agile and Iterative Development: A Manager’s Guide by Craig Larman
Agile Estimating and Planning by Mike Cohn
Agile Project Management with Scrum by Ken Schwaber
Agile Retrospectives by Esther Derby and Diana Larsen
Agile Software Development Ecosystems by Jim Highsmith
Agile Software Development with Scrum by Ken Schwaber and Mike Beedle
Scrum and The Enterprise by Ken Schwaber
Succeeding with Agile by Mike Cohn
User Stories Applied for Agile Software Development by Mike Cohn